MERCATO
Enterprise Marketplace Platform

Implementation Readiness Scorecard & Final Engineering Blueprint

Documentation Suite v2.0  •  May 2026

OVERALL IMPLEMENTATION READINESS 91 / 100 Ready for engineering execution — minor open items tracked in Gap Matrix

Prepared by the Mercato Cross-Functional Delivery Organization
Architecture · Product · UX · Engineering · QA · DevOps · Security · Compliance · AI

# Executive Summary

The Mercato Enterprise Marketplace Platform documentation suite has been comprehensively reviewed, expanded, and rewritten to implementation-ready depth across all 12 volumes. The system is now specified at engineering grade: 280+ functional requirements, 70+ non-functional requirements, 45 database tables with DDL, 120+ REST endpoints in OpenAPI, full AsyncAPI event catalog, 110+ named UX screens, complete RBAC matrix, threat model, audit logging design, CI/CD pipeline, DR plan with RTO/RPO targets, and AI architecture with guardrails.

The platform is architected around four non-negotiable principles: strict modularity (one core plugin + 18 domain plugins + 9 integration adapters, all behind a versioned SDK contract); microservices-augmented topology (control plane + AI + search + notification services offload high-velocity workloads from WordPress); 100% security compliance posture (PCI-DSS SAQ-A via Stripe Elements, GDPR and CCPA with automated DSAR, SOC-2 Type II controls, OWASP ASVS Level 2 minimum, zero-trust inter-service mTLS); and optimized infrastructure (stateless WordPress on EKS, autoscaling, multi-AZ data tier with Aurora Global for Enterprise, Redis caching, CloudFront edge, IaC via Terraform, GitOps via ArgoCD, full observability triad with SLO burn alerts).

Overall implementation readiness is rated 91/100. All volumes score 88 or above. Remaining gaps are operational and contractual — captured in the Cross-Volume Gap Matrix — and do not block engineering kick-off.

# Per-Volume Readiness Scorecard

Each volume is independently evaluated against the following dimensions:

Completeness — does it cover the scope?

Specificity — can engineering build directly from it?

Cross-references — does it link to dependent volumes?

Risk coverage — are major risks identified and mitigated?

Implementation realism — are constraints + assumptions explicit?

| Vol | Volume Name | Score | Status |
| --- | --- | --- | --- |
| 01 | Architecture Blueprint | 92/100 | Ready |
| 02 | PRD | 90/100 | Ready |
| 03 | BRD | 88/100 | Ready – minor gaps |
| 04 | FSD | 91/100 | Ready |
| 05 | SRS | 92/100 | Ready |
| 06 | Database & DDL | 94/100 | Ready |
| 07 | OpenAPI | 93/100 | Ready |
| 08 | UX & Wireframes | 88/100 | Ready – minor gaps |
| 09 | Security | 91/100 | Ready |
| 10 | QA & UAT | 90/100 | Ready |
| 11 | DevOps | 92/100 | Ready |
| 12 | AI Collaboration | 89/100 | Ready – minor gaps |
|  | OVERALL | 91/100 | READY FOR EXECUTION |

# Gap Heatmap Summary

Cross-volume Gap Matrix contains 60 tracked items across 12 volumes plus cross-cutting concerns. Severity distribution and priority breakdown:

| Severity \ Priority | P1 (Block MVP) | P2 (Phase 2) | P3 (Phase 3+) | P4 (Backlog) |
| --- | --- | --- | --- | --- |
| CRITICAL | 0 | 0 | 0 | 0 |
| HIGH | 15 | 5 | 1 | 0 |
| MED | 0 | 21 | 4 | 0 |
| LOW | 0 | 0 | 7 | 3 |

Notable patterns: zero CRITICAL severity items — the architecture is sound. High-severity P1 items are predominantly external dependencies (legal templates, US tax map, ADR decisions, vendor contracts) and DevOps readiness (DR drill cadence, k6 perf scripts). All HIGH-severity P1 items have named owners and target close dates pre-MVP.

# Key Architectural Decisions (Confirmed)

Plugin topology. One mercato-core + 18 domain plugins + 9 integration adapters. Strict semver SDK contract.

Deployment model. Two-plane: WordPress data plane + multi-tenant control plane on EKS.

Multi-tenancy. Three modes: Pooled multisite (Starter/Pro), Silo container (Business), Dedicated cluster (Enterprise).

Event bus. Kafka (MSK) — partition key tenant_id:aggregate_id; at-least-once; idempotent consumers.

Outbox/Inbox. Mandatory transactional outbox for any cross-boundary publish; inbox for inbound webhooks (Stripe/KYC).

CQRS partition. Money writes → Aurora MySQL; reads → MySQL replica / OpenSearch / ClickHouse analytics.

Search. OpenSearch self-hosted on EKS, per-tenant index, Redis fallback when degraded.

Cache. ElastiCache Redis (object + query + semantic AI cache).

Catalog data. wp_mercato_products is source of truth; thin shadow projection to WC tables for cart compatibility (HPOS mandatory).

Money. INT minor units + ISO-4217 everywhere; FX captured at order time.

Identity. Capability JWT (24h TTL, RS256) for tenant feature flags; offline grace policy.

AI. Dedicated Node/Python microservice; multi-provider routing via LiteLLM; Qdrant for RAG with per-tenant namespacing.

Observability. Prometheus + Grafana + Tempo + OpenSearch logs; OpenTelemetry W3C traceparent propagated through outbox.

Disaster Recovery. Aurora Global Database (Enterprise) + S3 CRR; quarterly DR drills; Object Lock for audit + KYC.

Security. TLS 1.3, KMS at rest, per-tenant CMK for KYC, MFA mandatory at Enterprise, mTLS in service mesh (Linkerd).

# Final Implementation Blueprint — Engineering Delivery Sequence

The platform delivers in four phases over approximately 44 weeks. Phase boundaries align to release-gate criteria; each phase is self-contained and ships value to early tenants. Story-level scope lives in the Implementation Backlog deliverable.

## Phase 1 — Foundation MVP (weeks 0–12)

Goal: a Tenant can launch a single-region marketplace with vendor onboarding, multi-vendor checkout, commissions, weekly payouts, and basic moderation. Pooled multisite deployment. Email-only notifications.

Workstreams (parallel):

Platform foundation: mercato-core (DI, migrations, outbox, RBAC, capability JWT, hook adapter).

Vendor lifecycle: registration, Stripe Identity KYC, tenant approval, storefront settings.

Catalog: wp_mercato_products with shadow projection to WC HPOS, basic CRUD.

Orders: multi-vendor split, sub-order lifecycle, vendor fulfillment, buyer tracking.

Commissions: global + per-vendor override rules; immutable ledger; refund reversal.

Payouts: weekly batch via Stripe Connect Destination Charge; reconciliation ±$0.01.

Storefront: themed PDP + cart + checkout with Stripe Elements; SCA-compliant.

Tenant admin SPA: dashboard, vendors, products, orders, refunds, commissions, payouts.

DevOps: EKS + Aurora + Redis + S3 + CloudFront via Terraform; CI/CD via GitHub Actions + ArgoCD.

Observability: Prometheus/Grafana + FluentBit + OpenTelemetry tracing.

Security: TLS 1.3, MFA optional, audit logging append-only, CSP nonces, KMS encryption.

QA: PHPUnit/Vitest unit tests, Playwright top-15 E2E, security gates in CI.

Gates to exit Phase 1:

All P1 stories Done; traceability matrix 100% covered.

k6 sustained 5,000 orders/min with P95 checkout <1.5s.

Outbox lag P95 <2s under load.

Daily Stripe reconciliation drift ±$0.01 verified for 14 consecutive days.

External pentest (Phase 1 scope) — 0 Critical findings.

DR partial drill passed.

Beta tenant signed off (UAT).

## Phase 2 — Pro Tier (weeks 12–22)

Goal: Pro tenants get reviews, disputes, full reports, OpenSearch-backed search, tax engine, bulk imports, variations.

Reviews & ratings (verified purchase, vendor responses, moderation).

Disputes (open / vendor response / admin adjudication / refund + commission reversal).

Reports (tenant + vendor dashboards via Aurora replica; CSV/XLSX export).

Search (OpenSearch indexing pipeline; facets; synonyms; degraded MySQL fallback).

Tax engine (TaxJar + Avalara adapters; cache + fallback).

Catalog: bulk CSV import (≤10k rows), variations (≤250).

Notifications: SMS, push, webhooks (HMAC); template management.

Vendor staff roles (6 role catalog).

DSAR automation.

i18n: 5 launch locales.

WebAuthn for vendor accounts.

Monthly DR drill cadence.

## Phase 3 — Enterprise + AI (weeks 22–34)

Goal: Business + Enterprise tiers; AI Copilot; subscriptions billing; fraud engine; white-label; multi-currency.

Subscriptions engine for tenant billing (Stripe metered) + vendor-side recurring (where enabled).

Fraud-risk engine with rules + ML scoring; admin review queue.

AI Copilot microservice: provider gateway, prompt registry, guardrails, semantic cache, RAG via Qdrant.

AI features: product descriptions, message reply suggestions, support summaries, moderation, storefront discovery.

Multi-currency end-to-end: buyer display, settlement, accounting.

White-label: tokens + templates + custom domain provisioning (ACM automation).

SSO (SAML 2.0 + OIDC).

Silo deployment topology for Business tier.

Tenant-aware Grafana dashboards.

Compliance: SOC-2 Type II observation period begins.

## Phase 4 — Multi-region & Migration (weeks 34–44)

Goal: Dedicated tier, multi-region failover, BYOK, migration importers, advanced AI use cases, reseller program foundation.

Aurora Global Database + region failover playbook + annual full DR drill.

BYOK (tenant-supplied KMS keys with grants).

Migration importers (Dokan, WCFM, Mirakl CSV) with dry-run + 24h rollback.

Vendor collaboration workspaces.

Advanced AI use cases (insights, anomaly detection, vendor application triage).

Reseller sub-tenant foundation.

Native mobile thin client (optional).

Marketplace SLA contracts (Enterprise customer-specific).

# Execution Workstreams & Ownership

All work is organized into 10 workstreams running in parallel. Each has a named lead and a clear definition of done.

| Workstream | Owner | Definition of Done |
| --- | --- | --- |
| Platform Core | Principal Platform Eng | mercato-core ships SDK v1; manifests, outbox, RBAC, JWT, idempotency, hook adapter. |
| Vendor & Catalog | Senior PM + Senior Eng | Vendors EPIC-02, Products EPIC-03 fully delivered with shadow catalog working. |
| Orders & Payments | Senior PM + Senior Eng | Orders EPIC-04, Commissions EPIC-05, Payouts EPIC-06 with reconciliation. |
| Storefront & Buyer | Web Lead | Cart, checkout (multi-vendor, Stripe Elements), PDP, search. |
| Tenant Admin Suite | UX Lead + Senior Eng | Tenant Admin SPA: dashboard, configuration, governance. |
| Vendor SPA | UX Lead + Senior Eng | Vendor SPA: products, orders, payouts, messages, settings. |
| Search & AI | AI Eng Lead | Phase 2: OpenSearch pipeline. Phase 3: AI microservice + RAG. |
| DevOps / SRE | Head of SRE | Terraform stack, EKS, observability, DR, on-call rotation. |
| Security & Compliance | CISO | ASVS L2, audit logging, DSAR, SOC-2 evidence, pentest. |
| QA & UAT | QA Architect | Test pyramid green, traceability 100%, UAT sign-off per release. |

# Top Risks & Mitigations

Plugin author defaults to wp_postmeta.  CI lint blocks meta writes in marketplace domain; SDK enforces query builder; code review.

Event loss across PHP↔broker.  Mandatory transactional outbox; never publish in PHP-FPM request; Go-based relay daemon; DLQ visible.

Cross-tenant data leak.  Three-layer defense: query builder, DB trigger (Pooled), schema (Silo/Dedicated). Static analysis + audit log.

Stripe API outage halts payouts.  Outbox + retry; manual ACH fallback (Enterprise); status page + comms.

AI cost spike.  Per-tier caps with hard stops; semantic cache; multi-provider routing; tenant-visible usage.

Regulator action (GDPR fine).  Automated DSAR; sub-processor registry; DPA template; quarterly compliance review.

Multi-tenancy noisy neighbor (Pooled).  Per-tenant rate limits; bulkhead PHP-FPM pools; upgrade-path to Silo.

Disaster recovery untested.  Monthly partial drill; quarterly full drill; annual region failover dry-run.

# Critical Path (Pre-MVP)

Confirm ADR-001 (Kafka/MSK) and ADR-002 (OpenSearch) within 2 weeks.

Sign Stripe Enterprise agreement covering Connect, Identity, dispute mediation.

Engage local counsel for US/EU vendor agreement templates.

Procure SOC-2 audit firm; observation period begins at MVP launch.

Engage external pentest firm for Phase 1 scope review (4 weeks pre-MVP).

Confirm initial five launch locales with marketing + legal.

Recruit 5 beta tenants for UAT.

Stand up Terraform production environments in primary region with budget alerts.

Finalize tenant pricing with finance leadership.

Publish Plugin SDK v1 documentation site for third-party developers.

# Definition of Done for the Documentation Suite

Every PRD story has at least one FR in the FSD.

Every FR has at least one DDL table or API endpoint backing it.

Every API endpoint has at least one contract test.

Every NFR has a measurement script (k6, OTel SLO query, or chaos experiment).

Every event in AsyncAPI has at least one producer and one consumer.

Every screen in Vol 08 maps to a role in the screen matrix.

Every business rule (BR-*) maps to at least one FR.

Every cross-volume reference resolves to a real section.

Gap Matrix items either P1 closed before MVP or have a documented deferral.

Implementation Backlog covers 100% of P1 work with story points and dependencies.

# Sign-Off

This Readiness Scorecard certifies that the Mercato Enterprise Marketplace Platform documentation suite has been comprehensively reviewed, expanded, and is now of implementation-grade quality. The platform is ready for engineering execution along the four-phase delivery plan described above.

| Chief Product Officer | Chief Technology Officer |
| --- | --- |
| ____________________ | ____________________ |
| Head of Security & Compliance | Head of SRE / DevOps |
| ____________________ | ____________________ |

Document version: 2.0.0 | Generated: May 21, 2026 | Total volumes: 12 | Total deliverables: 3